PROJECT REPORT

Cyber Security

Web Service Open to Malicious Attacks

| Created By: | Anish Akhilesh Gupta (IP-11783) | Approved By: | Harshada Topale |
| --- | --- | --- | --- |
| Created On: | 15-Sep-2026 | Approved On: | - |

Page left blank intentionally

- INDEX

1	PROJECT DETAILS	2

2	SUMMARY	2

3	INTRODUCTION	2

3.1	Background	2

3.2	Stakeholders	2

3.3	Objectives	2

4	METHODOLOGY	2

4.1	Considerations & Assumption	3

4.2	Approach	3

4.3	Activities	3

5	TARGETTED V/S ACHIEVED OUTPUT	3

6	CONCLUSION	3

7	APPENDICES	4

7.1	Appendix A – Consolidated Findings	4

# PROJECT DETAILS

| Project Name | Web Service Open to Malicious Attacks (Security Audit of giftacareer.in) |  |  |
| --- | --- | --- | --- |
| Project Sponsor | Tushar Topale |  |  |
| Project Manager | Harshada Topale |  |  |
| Start Date | 15-sep-2026 | Completion Date | 17-Oct-2026 |

# SUMMARY

This project delivered a complete, authorised security audit of the hosted web service giftacareer.in, because the company needs assurance that its public web assets are adequately protected against malicious attacks ranging from service disruption to data theft.

The audit used three complementary open-source tools - Nmap (network/service layer), Nikto (web-server layer) and OWASP ZAP (application layer) - plus a steganography utility that hides and recovers the message "Cloud Counselage Internship Program" inside an image.

Key results: TLS configuration is strong (TLS 1.3 only, A-rated ciphers), a Web Application Firewall is actively protecting the site, and no dangerous HTTP methods or exposed backups were found. Two gaps were identified - missing HSTS and missing X-Frame-Options headers - both low-effort, high-impact fixes.

# INTRODUCTION

## Background

Web services open to the internet are a potential target of malicious attacks with motives ranging from service disruption to data theft. Cybersecurity is critical: according to Cybercrime Magazine, cybercrime was projected to cost the world USD 10.5 trillion annually by 2025.

Cloud Counselage Pvt. Ltd. needed an independent, documented check of its hosted asset giftacareer.in to confirm its network, server and application-layer security posture, and to receive concrete, prioritised recommendations.

## Stakeholders

The key stakeholders of the project are:

•  Tushar Topale - Project Sponsor, Cloud Counselage Pvt. Ltd.

•  Harshada Topale - Project Manager; guides scope, templates and deliverables.

•  Anish Akhilesh Gupta - Intern; security tester and documenter (individual project).

•  Cloud Counselage Pvt. Ltd. management - asset owner and recipient of the Findings Document.

•  CC-GAC Foundation / Industry Academia Community team - programme partners.

## Objectives

The objectives defined in the Project Charter were:

•  Perform a complete Nmap scan covering ports, services, SSL/TLS, security headers, HTTP methods, CVEs, backups and WAF detection.

•  Perform a full Nikto scan over both HTTP and HTTPS.

•  Perform an OWASP ZAP spider and active scan, exporting a findings report.

•  Build and verify a working steganography encoder/decoder.

•  Document every finding with severity and a suggested patch/improvement.

All objectives were achieved within scope; no brute-force or DoS/DDoS attacks were performed, per the Problem Statement's rules.

# METHODOLOGY

## Considerations & Assumption

Constraints: fixed submission deadline of 17-Oct-2026; individual project with a single resource; only free/open-source tools (no budget); testing strictly limited to the authorised hosted instance; no brute-force or DoS/DDoS attacks permitted.

Challenges: the work was started only about 33 days before the deadline; the target's active WAF (confirmed via a distinctive 'wafrule' response header) limited how deep automated probing could go on unrecognised paths.

Assumptions: the hosted instance accurately represents the asset to be assessed; Kali Linux with Nmap, Nikto and OWASP ZAP is a sufficient toolset; the external redirect to a Bitrix24-hosted page is outside authorised scope and was only noted, not tested.

## Approach

A staged, black-box testing approach was used: network/service scanning first (Nmap), then web-server scanning (Nikto), then application-layer scanning (OWASP ZAP) - moving from the broadest layer to the most specific, so that findings from each stage could inform where to look more closely next.

All testing was non-destructive: no exploit was actually executed against the target, only detection and verification techniques, consistent with the Problem Statement's restriction against brute-force and DoS/DDoS attacks.

## Activities

•  Reconnaissance: confirmed scope (giftacareer.in only) and set up the Kali Linux / tool environment.

•  Nmap scanning: host discovery, full port/service scan, OS detection, SSL/TLS certificate and cipher checks, HTTP security-header checks, known-CVE script scan, backup/config exposure checks, HTTP-methods check, WAF detection, and a non-flooding DoS-readiness check.

•  Nikto scanning: a full default scan over HTTPS and a separate scan over HTTP (port 80) to check redirect behaviour.

•  OWASP ZAP scanning: automated spider to map the site, followed by an active scan for SQL injection, XSS, insecure cookies and clickjacking.

•  Steganography utility: a Python LSB encoder/decoder was built and tested to hide and recover the required message.

•  Consolidation: all findings were cross-verified across the three tools and written up in this report with severity and suggested patches.

# TARGETTED V/S ACHIEVED OUTPUT

The table below compares the targeted output in the Project Plan with what was actually achieved.

| Targeted output (Project Plan) | Achieved / status | Deviation and reason |
| --- | --- | --- |
| Project Charter, Requirement Elicitation Questionnaire, SRS (10-Oct-2026) | Achieved - documents completed | None |
| WBS, Project Schedule, RAID Log (10-Oct-2026) | Achieved - documents completed | None |
| Software Design Specification, Coding Standards, Test Plan (11-Oct-2026) | Achieved - documents completed | None |
| Nmap, Nikto, OWASP ZAP scans and steganography utility (13-15 Oct-2026) | Achieved - all scans completed; stego encoder/decoder working correctly | None |
| Traceability Matrix with actual results (15-Oct-2026) | Achieved - 18 test cases executed and recorded | None |
| Lessons Learnt Log, Project Report and overview video (15-16 Oct-2026) | Report and Lessons Learnt Log completed; video to be recorded on 16-Oct-2026 | None expected |
| Effort: 120-hour internship target | About 120 hours planned for this individual project | None |

# CONCLUSION

The audit found that giftacareer.in is well protected at the network and server level: TLS 1.3 with only A-rated ciphers, no dangerous HTTP methods, no exposed backups or admin panels, and an active Web Application Firewall. Two standard browser-security headers - Strict-Transport-Security (HSTS) and X-Frame-Options - are missing and are recommended as immediate, low-effort fixes. No critical SQL injection or XSS vulnerability was found by OWASP ZAP during this engagement.

Future scope: a follow-up authenticated scan (with valid test credentials) would allow testing of login, session management and authorization controls, which this unauthenticated black-box audit could not cover; periodic re-scanning is also recommended to catch regressions.

# APPENDICES

## Scope and rules of engagement followed throughout this audit:

## •  Testing was performed only against the explicitly authorised hosted instance of giftacareer.in.

## •  No brute-force login attempts were made.

## •  No DoS/DDoS flood attacks were performed; only a non-flooding Slowloris-readiness check was run.

## •  No testing was performed on the external redirect target (ccgac.bitrix24.site), as it is outside the authorised asset.

## •  All testing stopped once this Findings Document was finalised, per the Problem Statement.

Table A1: Consolidated findings summary

| # | Finding | Tool | Severity | Suggested patch |
| --- | --- | --- | --- | --- |
| 1 | Strict-Transport-Security (HSTS) header not configured | Nmap, Nikto | Medium | Add 'Strict-Transport-Security: max-age=31536000; includeSubDomains' to the HTTPS server response. |
| 2 | X-Frame-Options (anti-clickjacking) header not present | Nikto | Medium | Add 'X-Frame-Options: SAMEORIGIN' or a CSP 'frame-ancestors' directive. |
| 3 | Server banner reveals internal AWS hostname | Nikto | Low | Suppress or generalise the Server response header at the load balancer/application layer. |
| 4 | Uncommon 'x-request-id' header exposed | Nikto | Informational | No action required; useful for request tracing, low risk. |
| 5 | TLS 1.3 only, A-rated ciphers, valid certificate | Nmap | Positive finding | None - maintain current configuration; renew certificate before Mar-2027. |
| 6 | Only GET/HEAD/OPTIONS methods enabled; no PUT/DELETE/TRACE | Nmap | Positive finding | None - continue restricting methods at the load balancer. |
| 7 | No exposed backup/config files or accessible admin paths found | Nmap | Positive finding | None - continue current access restrictions. |
| 8 | Active WAF detected (custom 'wafrule' header on unrecognised paths) | Nikto, Nmap | Positive finding | None - WAF is functioning as an effective control. |
| 9 | No High-risk SQL injection or XSS found by automated active scan | OWASP ZAP | Positive finding | Periodic re-scanning recommended as the application evolves. |

Steganography utility evidence

•  Encoded a sample PNG image with the message "Cloud Counselage Internship Program" using least-significant-bit (LSB) encoding.

•  Ran the decoder against the encoded image; it printed the message back exactly, confirming correct round-trip encoding/decoding.

•  Screenshots of both steps are included in the project overview video.